# Task 5.3 – Sprint Review

# Task not completed yet

1. Inventory In/Out Functions
2. Sales Record Additions

# Sprint product review

It was highly recommended to start working on method of reading and writing to a database. In this case the easiest method will be using a text file with separation with new line characters, or any other special character such as commas.

Also recommended to push development of the GUI to Sprint 3 or 4 as we have to push back the Sales Additions and Inventory Management systems.

# Sprint Retrospective (Process)

* What Processes worked well in the last sprint?
  1. Ideas were documented well
* What could be improved in the next sprint?
  1. Members struggled to meet deadlines due to other commitments, try to find the time to actively pursue the topic
  2. Contributions to the repository were lacking – attempt to rectify this with daily commits.
  3. Implement a method of communication
  4. Develop additional and necessary skills in programming.
  5. Settle on a meeting timing.